# Project Plan

Project Overview	1

Problem Statement	2

Project Scope	2

Project Objectives	3

Stakeholders	4

Project Team	4

Timeline	6

Research	7

Proposed Solution	9

Work Breakdown Structure (WBS)	9

Resource Plan	9

Risk Management	9

Communication Plan	9

Quality Management	9

Monitoring and Evaluation	9

Budget	9

Approval Process	9

Change Management	9

Closure and Evaluation	10

Appendices	10

# Project Overview

FlatFlex is a chore-sharing app designed for university students living in shared accommodation. Its main goal is to provide a simple platform where household chores and responsibilities can be divided and rotated fairly, helping to create a cleaner, more organised, and less stressful living environment.

The app will allow users to list regular tasks such as kitchen and bathroom cleaning, taking out bins, and tidying shared spaces. These chores will then be automatically assigned and rotated each week to ensure fairness among housemates. Users can track progress, receive reminders, and swap tasks when needed.

Ultimately, FlatFlex aims to reduce household conflict, improve organisation, and make shared living smoother and more cooperative.

# Problem Statement

Living with other students in shared accommodation can be challenging, especially when it comes to managing household responsibilities. Many student households rely on informal systems such as group chats, handwritten lists, or verbal agreements to organise chores. These methods are often inconsistent and lead to confusion about who is responsible for what.

Without a clear and fair system, chores are frequently forgotten or unevenly distributed, which can cause frustration, resentment, and conflict among housemates. The lack of accountability and structure can make an already stressful university life even more complicated, affecting relationships and overall wellbeing.

While there are some chore management apps available, most are designed for families or workplaces rather than students, and many require paid subscriptions to unlock basic features. This makes them less accessible for university users who need a simple, free, and fair solution. There is a clear gap in the market for an app that focuses on student needs, e.g. easy to use, cost-free, and built around fairness and teamwork.

# Project Scope

The scope of this project is to design and develop an IOS/Android application to help university students manage shared household chores fairly and efficiently. The app will focus on improving communication, organisation, and accountability within shared student accommodation.

In Scope:

- Creation of a functional prototype demonstrating the app’s main features

- Core functionality including:

  - Adding and assigning household chores

  - Automatic rotation of tasks among housemates with use of AI

  - Notifications and reminders for upcoming chores

  - Notifications for when users have completed tasks so other housemates can see when a task has been completed and check if it has indeed been completed

  - An option for users to see a task has been completed; however, if housemates agree the task has not been completed or completed to standard, they can retract the completed task, so the user will need to redo it

  - Ability to mark tasks as complete and track progress

  - Simple task-swapping feature between users

  - A database for storing users, chores, and task progress using free or open-sourced services.

  - Authentication and secure data handling

  - “Gamify” the app

    - Leaderboard

    - Badges

- User research through surveys with university students

- User testing and evaluation of the prototype to assess usability and effectiveness

- Documentation of the design, development, and evaluation

Out of Scope:

- Integration with paid third-party services or APIs

- Advanced features such as AI scheduling, bill-splitting, or voice assistants

- Full deployment to app stores (focus is on prototype-level functionality)

- Complex account management systems (e.g. admit roles or cloud backups)

This scope ensures that the project remains achievable within the available timeframe and resources while delivering a high-quality prototype that meets the needs of its target users.

Potential add ons:

- In app chat

- Leave post-it notes

- Photographic evidence of completed chores, other housemates tick as complete

- Different paid/earned themed

- Flat bucks - in app currency, earned when chores are completed on time. Can be used to buy new themes/profile pictures

# Project Objectives

This project aims to produce specific, measurable, and achievable outcomes that demonstrate both technical development and user impact. By the end of the project, the team will have:

- Conducted user research with at least 10-15 university students in shared accommodation to identify key needs and challenges in managing household chores

- Defined clear system requirements and functional specifications based on user feedback and research findings

- Designed and developed a functional prototype of the app with core features including chore assignment, automatic rotation, reminders, and task tracking.

- Implemented a secure database to store user and chore data using free or open-sourced solutions

- Carried out structured user testing solutions to evaluate usability, performance, and user satisfaction, collecting feedback from at least five test users

- Documented the full development process and produced a final report covering research, design, implementation, testing, and evaluation

- Delivered a group presentation and demonstration showcasing the completed prototype and explaining how it meets user needs and project objectives.

# Stakeholders and Users

The FlatFlex project involves a range of stakeholders who are either directly impacted by the app or have interest in its development and success. The primary stakeholders are university students living in shared accommodation or house shares. They represent the main user group and will benefit most from the app’s ability to improve fairness, communication, and organisation in managing household chores. By offering a simple, automated system for sharing responsibilities, FlatFlex aims to make daily life in shared homes less stressful and more cooperative for these users.

Secondary stakeholders include flatmates or housemates who may indirectly benefit from the app, even if they do not use it directly. Landlords, student housing providers, and university accommodation services are also secondary stakeholders, as they may value an application that promotes clear, better-maintained living spaces and supports positive tenant relationships.

External stakeholders consist of existing chore management and household organisation apps available on the market. These competitors influence the design and positioning of FlatFlex by highlighting the gap for a free, student-focused solution that is accessible and easy to use.

Finally, the internal stakeholders are the project development team and the academic supervisor. We, as the development team, are responsible for designing, developing the system as part of the university module, ensuring that it meets both technical and academic requirements.

# Project Team

Group Roles

Project Manager/Documentation Lead - Kate Adams-Leach

Technical Lead - Ethan Brogan

Frontend/UI Lead - Tyler Shell

Testing/Quality Assurance Lead - Dan Morgan

Role Responsibilities

Project Manager

- Organise and coordinate all group activities, meetings, and deadlines.

- Maintain communication between team members and the project supervisor.

- Ensure the project stays on schedule and aligns with objectives.

- Manage documentation, including meeting notes, reports, and final submission.

- Oversee progress tracking using tools such as Trello.

- Support other members by ensuring tasks are clearly defined and achievable.

Technical Lead

- Design and implement the app’s backend architecture and database structure.

- Develop the main application logic, including user management and chore rotation features

- Integrate backend services with the frontend interface.

- Ensure the system is efficient, secure, and scalable.

- Maintain version control (Git/GitHub) and manage code reviews.

- Enforce secure coding practices.

Frontend/UI Lead

- Design and implement the user interface of the application.

- Create wireframes and prototypes using tools such as Figma.

- Focus on usability, accessibility, and responsive design.

- Connect the frontend to backend APIs with support from the technical lead.

- Collect and apply user feedback to improve the interface design.

- Ensure the visual identity of the app remains consistent and intuitive.

Testing/Quality Assurance Lead

- Plan and carry out testing (unit, integration, user acceptance).

- Identify and document bugs or usability issues.

- Oversee app performance and ensure smooth functionality across devices.

- Collect user feedback and translate it into improvement tasks.

- Maintain test documentation and ensure consistent quality standards.

- Support the team during development sprints and final evaluation.

Team Responsibilities

- Communication & collaboration

  - Attend weekly team meetings (and be on time).

  - Share updates in your group chat or Trello regularly.

  - Be honest if you’re stuck or behind – ask for help early.

  - Review and give constructive feedback on each other’s work.

  - Keep meeting notes together.

- Research & requirements gathering

  - Help design and distribute surveys to other students.

  - Participate in user interviews and take notes.

  - Brainstorm feature ideas together based on what users say.

  - Agree as a team on final feature priorities and MVP scope.

- Design & ideation

  - Contribute ideas for UI design, layout, and overall look.

  - Review mockups and give feedback from a user’s point of view.

  - Make sure the design fits the shared vision and is easy to use.

- Testing

  - Test features when they’re finished.

  - Follow the test plan or checklist the QA lead provides.

  - Report bugs, issues, and usability problems.

  - Give feedback on whether the app feels right to use.

  - Help with user testing sessions (e.g., observing, taking notes).

- Documentation & reporting

  - Write small sections of the report. E.g., everyone contributes one part (introduction, testing, evaluation, reflection, etc.).

  - Keep your own development notes or journals updated.

  - Proofread each other’s writing before submission.

- Presentation & pitches

  - Work together on the slides (everyone contributes one or two).

  - Rehearse the pitch together so everyone speaks confidently.

  - Be ready to answer questions about any part of the project, not just your section.

- Ethical & professional conduct

  - Follow data protection rules (don’t collect real names/emails unless you have consent).

  - Treat each other respectfully.

  - Keep communication professional and inclusive.

  - Be transparent about using AI tools (e.g., for coding or writing support).

- Continuous improvement

  - Reflect after each major milestone – what worked, what didn’t?

  - Adjust roles or workload if someone’s overwhelmed.

Note: While each team member has a designated lead role with specific responsibilities, these positions serve to coordinate and oversee their respective roles rather than carry out all work alone. For example, the Testing and QA Lead manages the testing process and documentation, but all members participate in testing and provide feedback. Similarly, the Project Manager guides organisation and communication, but each team member contributes to planning, documentation, and progress updates. This structure ensures clear accountability while maintaining collaboration and shared ownership of the entire project.

# Timeline

| Phase | Name | Timeframe | Key Tasks and Deliverables |
| --- | --- | --- | --- |
| 1 | Research and Planning | November - December 2025 | Define project scope and requirements Conduct user research (surveys) Analyse and document similar apps and identify gaps Finalise technology stack and team roles |
| 2 | Design and Prototyping | December 25 - January 26 | Create wireframes and mockups Design user interface and navigation flow Collect feedback from potential users Prepare design documentation Early prototype (Android Studio) |
| 3 | Development | January - March 26 | Set up database and backend Implement core features: task creation, rotation, reminders Develop frontend interface and connect to backend Conduct internal testing for functionality |
| 4 | Testing and Refinement | April 26 | Carry out user testing with students Collect and analyse feedback Fix bugs, improve performance, and refine UI/UX Prepare documentation of testing results |
| 5 | Finalisation and presentation | May 26 | Complete final report and reflective analysis Polish app prototype for demonstration Prepare slides and rehearse |

# Research

To understand the existing solutions available for managing household tasks in shared accommodation, a range of chore-management tools—both digital and non-digital—were researched and compared. The aim of this market analysis is to identify common features, usability strengths, and recurring limitations in current products, with a focus on their suitability for university students living in shared housing. By examining popular mobile apps, traditional methods, and informal systems, this research highlights the gaps in the current market and informs the design direction of ChoreShare.

## Evaluation of Existing Solutions

The research shows that while several chore-sharing apps exist, many of them present barriers that make them unsuitable or inaccessible for student households. A common issue is that core features, such as task rotation, reminders, or shared communication tools, are often locked behind subscription paywalls, making them impractical for students who typically prefer free solutions. Some apps, such as Flatastic, introduce additional features like expense tracking or shared notice boards, but these can unintentionally create tension or pressure within a household rather than improving cooperation.

Non-digital methods such as printed chore charts or verbal agreements remain popular due to their simplicity and cost-effectiveness, but they lack flexibility, accountability, and long-term reliability. Printed charts cannot be updated easily and can be tampered with, while verbal agreements provide no consistent record of responsibilities, making disputes more likely.

Overall, the evaluation reveals a clear gap: students need a free, accessible, easy-to-use chore-sharing tool that promotes fairness and communication without adding financial or social pressures. This gap reinforces the value of creating FlatFlex, which aims to combine the convenience of digital tools with the low-pressure, student-friendly accessibility that existing apps often lack.

| Name | Platform | User Ratings | Pros | Cons |
| --- | --- | --- | --- | --- |
| Chap: Chore Tracker | Android | 4.3/5, 371 reviews, 10k+ downloads | Users like the interface Easy to use and customise | Features such as rotation/nudging locked behind a paywall Persistent issues with reminders No option to repeat chores |
| Flatastic chore organiser | iOS | 4.5/5, 17 reviews | Leave messages for other residents Organize chores for people Create a shared shopping list for the household Note down expenses | Requires Wi-Fi access to use Being able to note expenses may create pressure on other residents to spend more on maintaining the shared space, causing excessive stress for poorer residents Notice board leaves opportunities for residents to shame or cause discomfort to other residents, resulting in fractured relationships, and destroying any organisation Not all residents may have a smartphone due to high costs |
| Printed chore charts | N/A | N/A | A printed template can be displayed clearly so that all members of a shared flat can see what is expected of them without having to go out of their way to view it Tasks can be crossed out of marked very easily to indicate completion of a task Cheap solution, given access to a printer | A physical chart is liable to damage Cannot be changed after its creation Requires access to a printer as a prerequisite Tasks can be marked by anybody, can be used to mislead other members |
| Verbal Agreements | N/A | N/A | No cost whatsoever No setup needed | Very easy to lose track of plans No actual commitment made by the group No way to verify completion of tasks |
| S’mores Up | iOS/Android | 3.7/5, 1.01k reviews, 100k+ downloads | Users like the UI Send photographic evidence of completed chores | Subscription based service. Once trial runs out, app becomes unusable Targeted towards parents of children |

Conclusion

The analysis of existing chore-sharing solutions demonstrates that current tools either lack essential features, rely heavily on paid subscriptions, or fail to meet the needs of students living in shared accommodation. While some apps offer useful functionality, their limitations, such as paywalls, poor reliability, or unsuitable design choices, make them impractical for many student households. Traditional methods like printed charts or verbal agreements, although accessible and free, do not provide the consistency, accountability, or ease of use required for effective long-term organisation.

These findings confirm a clear opportunity for a dedicated, student-focused application that delivers chore management in a fair, accessible, and user-friendly way without financial barriers. This gap in the market supports the development of FlatFlex as a meaningful and necessary solution tailored specifically to the challenges faced by university housemates.

# Proposed Solution

The proposed solution is to develop a fully functional prototype of the FlatFlex mobile application, incorporating all key features defined within the project scope. The prototype will focus on enabling students living in shared accommodation to organise, assign, and track household chores in a fair and transparent way. If time and resources permit, additional features identified during development or user testing will be implemented in later stages as enhancements.

The application will prioritise accessibility, reliability, and consistency across all screens and user interactions. To ensure a strong user experience, the interface and interaction design will follow Nielsen’s Usability Heuristics, promoting simplicity, clarity, and intuitive navigation. The system will be designed to handle core functionality efficiently, maintaining responsiveness even as data scales.

The app will initially be developed for Android devices, as this provides the broadest accessibility for student users and supports open development tools. Once the Android version is stable, and if sufficient time and resources remain, the system will be ported to iOS to extend compatibility across platforms.

Throughout development, the project team will prioritise usability and real-world testing to ensure the prototype functions as a practical, engaging, and user-friendly tool for students living in shared housing.

# Work Breakdown Structure (WBS)

The FlatFlex project is divided into five main phases, each containing specific tasks and subtasks. This structure ensures that deployment progresses logically from research and design through to implementation, testing, and the final presentation.

- Research and Planning

  - Conduct user research through surveys and interviews with students in shared housing

  - Analyse existing chore management and productivity apps to identify strengths and weaknesses

  - Define project scope, requirements and success criteria

  - Assign team roles and responsibilities

  - Create initial project timeline and documentation templates

- System and Design Development

  - Develop user personas and use-case scenarios

  - Create wireframes and interface mockups

  - Design navigation flow and interaction logic

  - Review and refine UI/UX design based on user feedback

  - Prepare final design assets and specifications for implementation

- Implementation

  - Set up project environment, repository and version control on GitHub

  - Configure database

  - Develop core backend features:

    - User registration and authentication

    - Chore creation, assignment, and rotation logic

    - Notification and reminder system

  - Develop frontend interface

    - Chore dashboard and task list

    - Add/edit chore screens

    - Task progress and completion tracker

  - Integrate frontend and backend components

  - Conduct initial functionality testing

- Testing and Refinement

  - Plan and execute user testing sessions with selected participants

  - Record and evaluate user feedback

  - Identify and fix bugs or usability issues

  - Conduct final integration and performance testing

  - Prepare evaluation report summarising findings

- Finalisation and Presentation

  - Finalise documentation (design, development LSEP)

  - Prepare presentation material and demonstration

  - Rehearse and deliver final presentation

  - Submit final report and supporting files

# Resource Plan

The flatFlex project will require a combination of human, technical, and financial resources to support the full development lifecycle — from planning and design to testing and deployment. Since this is a student-led project, the team will primarily use free and open-source tools to remain cost-effective while still achieving professional-quality results.

### 1. Human Resources

The project will be developed by a four-member team with distinct roles and responsibilities:

- Project Manager / Scrum Master: Oversees project progress, manages Agile sprints, ensures milestones are met, and coordinates communication between team members.

- Lead Developer: Responsible for core implementation of the app’s functionality, including frontend and backend development.

- UI/UX Designer: Designs the user interface and experience, ensuring usability, accessibility, and visual consistency.

- Testing and QA Lead: Conducts functional and usability testing, reports bugs, and ensures the final product meets quality standards.

All team members will also contribute collaboratively to documentation, sprint reviews, and group decision-making.

### 2. Technical Resources

To minimise costs, the project will rely exclusively on free or student-accessible tools and platforms.

| Category | Resource/Tool | Purpose |
| --- | --- | --- |
| Development | Visual Studio Code / Android Studio | Code editing and app development |
| Version Control | GitHub | Code hosting, version tracking, and team collaboration |
| Database | Firebase (Free Tier) | User authentication and data storage |
| Design | Figma | Wireframing, prototyping, and UI design |
| Project Management | Trello | Sprint planning, task tracking, and collaboration |
| Testing | Postman, Android Emulator | API and functionality testing |
| Communication | Microsoft Teams | Group communication and file sharing |
| Documentation | Google Docs | Drafting reports and maintaining shared documents |

These tools support the Agile workflow, enabling collaborative development and regular iteration without financial cost.

### 3. Financial Resources

The project will operate at zero direct cost, as all selected tools provide free access or student licenses. However, potential optional costs could include:

- Domain name registration for future deployment (if required).

- App store publishing fees, should the team choose to release flatFlex publicly.

At this stage, these expenses are outside the core project scope and will not impact delivery of the prototype.

### 4. Equipment Resources

Each team member will use their personal laptop or desktop computer with internet access and the required development tools installed. Additional shared resources include:

- Android emulators for app testing across devices.

- Access to the university’s Wi-Fi, cloud storage, and collaboration tools.

No specialised hardware or equipment will be required beyond standard computing resources.

### Summary

This resource plan ensures that flatFlex can be developed efficiently within the university environment using free, accessible tools and the team’s existing skills. By leveraging open-source platforms and a clear division of responsibilities, the project will remain achievable within time and resource constraints while maintaining professional standards.

# Risk Management

Effective risk management is crucial to ensure that the FlatFlex project progresses smoothly and remains achievable within the given timeframe. The following section identifies key risks that may impact development and outlines strategies and contingency plans for monitoring them. Risks are grouped into technical, organisational, and project-related categories to provide a clear and structured view.

Technical Risks

Risk: Unexpected technical issues or bugs - New features or integrations may cause instability, bugs, or compatibility problems.

Mitigation: Regular code reviews, incremental development in sprints, and continuous testing.

Contingency: Allocate buffer time in each sprint for bug fixing and simplify or temporarily remove non-essential features if issues arise.

Risk:  Limitations or restrictions of free tools - Free tiers of tools may have usage caps or limited functionality.

Mitigation: Monitor usage limits throughout development and design features to minimise data load.

Contingency: Switch to alternative free services if needed or adjust app functionality to better fit free-tier constraints.

Risk: Device compatibility issues - The app may not function on all Android devices or screen sizes.

Mitigation: Test using the Android emulator across multiple device configurations.

Contingency: If full optimisation is not achievable, clearly document known limitations for final submission.

Organisational Risks

Risk: Team Availability or Inconsistent Contribution - Illness, personal commitments, or uneven workload distribution may affect progress.
Mitigation: Use Agile meetings and Trello/Notion to keep tasks visible and ensure workload balance.
Contingency: Redistribute tasks temporarily or scale down lower-priority features if capacity becomes limited.

Risk: Miscommunication Within the Team - Misunderstandings may lead to duplicated work or missed deadlines.
Mitigation: Maintain frequent check-ins and clear communication channels (e.g., Discord).
Contingency: The Project Manager will intervene to clarify roles, update task ownership, and reset expectations.

Project and Scope Risks

Risk: Scope Creep - Trying to add too many features may delay or compromise core functionality.
Mitigation: Prioritise features using a MoSCoW method (Must Have, Should Have, Could Have, Won’t Have).
Contingency: Defer all non-essential features to a “Future Enhancements” list if deadlines become tight.

Risk: Insufficient User Feedback - Limited access to students for testing may result in a design that doesn't fully meet user needs.
Mitigation: Conduct informal testing sessions with friends, classmates, and other student groups.
Contingency: Rely on secondary research and best practices in UX if primary testing opportunities are restricted.

Unforeseen Risks

Risk: Data Loss or Repository Issues - Accidental file deletion, corrupted project data, or Git conflicts could disrupt development.
Mitigation: Use GitHub branching and commit frequently.
Contingency: Maintain backup copies of major releases, allowing the team to roll back to a stable version if needed.

Risk: Personal or External Circumstances - Unexpected events may affect team capacity or timelines.
Mitigation: Build flexibility into sprint planning.
Contingency: Reduce the project scope to essential features necessary for a working prototype.

Summary

By identifying potential risks early and implementing clear mitigation strategies, the team aims to minimise disruptions and maintain steady project progress. Contingency plans ensure that even if issues arise, the FlatFlex project can still deliver a functional and well-tested prototype within the required timeframe.

# Communication Plan

Effective communication is essential for coordinating the FlatFlex project and ensuring all team members remain aligned throughout development. This communication plan outlines the tools, meeting schedules, reporting methods, and responsibilities that will guide team interactions.

Communication Channels

To ensure smooth and consistent collaboration, the team will use a variety of communication channels, each selected for a specific purpose:

- WhatsApp – Primary channel for daily communication, quick updates, questions, and informal discussions.

- Microsoft Teams / Email – Used for formal communication with lecturers, supervisors, and external stakeholders.

- Trello – Used for Agile task tracking, sprint planning, and documenting progress.

- GitHub – Used for version control, code-related discussions, and documentation through commit messages and pull requests.

These tools will ensure that all team members have access to clear, organised, and accessible communication throughout the project.

Meeting Structure

The project will follow an Agile methodology, using regular meetings to ensure transparency and ongoing progress.

1. Weekly Sprint Planning Meetings

Held at the start of each week to plan tasks, assign responsibilities, and outline sprint goals. These meetings will typically last 30–45 minutes.

2. Twice-Weekly Stand-Up Meetings

Brief 10 to 15-minute check-ins to discuss what has been completed, what is in progress, and any issues blocking progress.

3. Sprint Review and Retrospective

At the end of each sprint (every 1–2 weeks), the team will meet for 30–45 minutes to:

- Review completed work

- Demonstrate features

- Discuss what went well and what can be improved

- Adjust plans for the next sprint

4. Ad-Hoc Meetings

Additional meetings will be scheduled as needed for resolving issues, pair programming, feature planning, or design discussions.

Reporting Mechanisms

Progress will be monitored and documented continuously using the following methods:

- Trello/Notion Boards
 Used to track tasks from “To Do” to “In Progress” to “Done,” ensuring visibility across the team.

- GitHub Commits and Pull Requests
 Provide a record of code changes, version history, and development discussions.

- Meeting Notes
 The Project Manager will document decisions, actions, and next steps after major meetings.

- Weekly Progress Summaries
 A short written summary will be created at the end of each week to reflect sprint progress and highlight upcoming tasks.

Roles and Responsibilities in Communication

- Project Manager: Ensures meetings occur as scheduled, documents actions, and maintains communication with lecturers.

- Lead Developer: Communicates technical challenges, dependencies, and feature requirements.

- UI/UX Designer: Shares design updates, prototypes, and feedback requirements during meetings.

- Testing/QA Lead: Reports test results, defects, and quality concerns during sprint reviews.

All team members are expected to communicate proactively, ask questions when tasks are unclear, and update the task board regularly.

# Quality Management

Quality management ensures that all aspects of the FlatFlex project meet the expectations of both users and stakeholders. This includes establishing clear standards for usability, performance, reliability, and maintainability, as well as defining the princesses that will maintain these standards throughout development. By applying structured Quality Assurance (QA) and Quality Control (QC) practices, the team can ensure the final product is consistent, functional, and aligned with the original project requirements.

Quality Standards

To ensure the project meets a high level of quality, the following standards will guide the development:

- Functional Accuracy - All features, such as chore assignment, notifications and shared boards, must work exactly as defined in the project requirements without errors or unexpected behaviour.

- Usability - The interface should be intuitive, easy to navigate, and accessible to users with carrying levels of digital experience. Tasks should require minimal steps to complete.

- Performance - The application should run smoothly, with short loading times and efficient syncing between users if applicable.

- Reliability and Stability - Features should operate consistently without crashes, broken links, or lost data during normal use.

- Maintainability - Code should be modular, well-documented, and follow best practices so that future developers can update or improve the program easily.

- Security and Privacy - User data, including login details or shared household information, must be handled securely and stored appropriately.

Quality Assurance Processes (Prevention)

Quality assurance focuses on preventing issues before they occur by following structured development practices.

- Requirement Clarity - Clear acceptance criteria will be defined for each user story in the Agile backlog, ensuring the team knows exactly what “done” looks like.

- Agile Development and Iteration - Working in sprints allows the team to continuously refine the product, fix issues early, and incorporate feedback before they become larger problems.

- Code Reviews - All code changes must go through GitHub pull requests, where another team member reviews the logic, style, and structure before merging into the main branch.

- Consistent Coding Standards - The team will use naming conventions, documentation guidelines, and formatting rules to ensure code quality remains consistent across development.

- Design Prototyping - UI/UX designs will be reviewed and tested through prototypes before implementation, reducing the risk of user interface issues later.

Quality Control Process (Detection)

Quality control focuses on identifying issues in the product and correcting them before release:

- Functional Testing - Each feature will be tested individually (unit testing) and as part of the whole system (integration testing). Test cases will be mapped to the initial requirements.

- Usability Testing - Test users will evaluate the interface to ensure tasks are easy to complete, labels make sense, and navigation feels natural.

- Performance Testing - Load times, responsiveness, and system behaviour will be evaluated to ensure the app runs smoothly.

- Bug Tracking - All defects discovered during development or testing will be logged, prioritised, and resolved using Trello.

- Sprint Reviews - At the end of each sprint, completed work will be demonstrated. Any issues identified during the review will be documented and added to the next sprint backlog.

Approval Criteria

A feature is only considered complete when:

- It meets all acceptance criteria.

- It passes code reviews.

- All related test cases pass successfully.

- It functions correctly in the integrated build.

- The team has reviewed it during the sprint review.

No feature will be released without meeting the above criteria.

Summary

This quality management plan ensures that the FlatFlex project delivers a reliable, user-friendly, and high-performance application. By combining strong quality assurance practices with thorough testing and clear standards, the project will consistently meet expectations and maintain high standards throughout its development.

# Monitoring and Evaluation

Monitoring and evaluation ensure that the project remains on schedule, within scope, and aligned with its objectives. Throughout development, the team will use structured processes, regular reviews, and measurable indicators to track progress and evaluate the success of both the development activities and the resulting product. This allows issues to be identified early and corrected quickly, keeping the project on track.

Monitoring Approach

The project will be monitored continuously through a combination of Agile practices, regular communication, and structured documentation:

- Sprint Planning and Backlog Monitoring - Each sprint will begin with a clear set of tasks drawn from the product backlog. Progress will be tracked using a task board (e.g., Trello or Jira), allowing the team to see what is “To Do,” “In Progress,” and “Completed.”

- Weekly Stand-Up Meetings - Short weekly meetings will provide opportunities to discuss progress, identify obstacles, and adjust priorities. Each team member reports what they completed, what they are working on, and any blockers.

- Mid-Sprint Checks - These informal check-ins ensure tasks are progressing as expected and allow the team to redistribute work if delays arise.

- Version Control Monitoring - GitHub commits and pull requests will be monitored to ensure steady development progress, adherence to coding standards, and timely integration of features.

- Documentation Updates - Design documents, testing records, and sprint summaries will be updated regularly to maintain project visibility and alignment.

Evaluation Approach

Evaluation focuses on determining whether the project is meeting its objectives and delivering value:

- Sprint Reviews - At the end of each sprint, the team will demonstrate completed features to assess whether they meet the acceptance criteria and function correctly within the prototype.

- Quality Checks and Testing - Test results, including functional, usability, and integration testing, will be reviewed to ensure that features perform reliably and meet quality standards.

- Stakeholder Feedback - Feedback from peers, potential users, or supervisors will be used to refine the app’s design and functionality.

- Retrospectives - Each sprint ends with a retrospective to evaluate what worked well, what needs improvement, and what changes will be implemented in the next sprint.

Key Performance Indicators (KPIs)

The following KPIs will be used to measure project progress and product success:

Development KPIs:

- Task Completion Rate: Percentage of sprint tasks completed on time.

- Bug Resolution Time: Average time taken to fix identified issues.

- Commit Frequency: Regular and consistent contributions to source control.

- Feature Acceptance Rate: Percentage of features that pass acceptance testing on the first attempt.

Product KPIs:

- Usability Score: Based on feedback from user testing sessions.

- Feature Stability: Number of defects found in implemented features.

- Performance Metrics: Load times, responsiveness, and crash frequency during testing.

- User Satisfaction Indicators: Feedback from prototype testing (e.g., surveys or interviews).

Project Health KPIs:

- Schedule Adherence: Whether milestones and deadlines are met.

- Workload Balance: Distribution of tasks across team members to prevent bottlenecks.

- Risk Occurrence Rate: Number and severity of risks that materialise.

Summary

By combining structured Agile monitoring practices with measurable KPIs, the team can ensure steady progress and maintain high project quality. Continuous evaluation allows for early detection of issues, informed decision-making, and ongoing improvement throughout the project lifecycle.

# Budget

Since this project is being developed within an academic setting and is primarily software-based, the overall financial requirements are relatively low. The most significant resources involved are the time and labour of the development team, along with access to basic development tools. By relying heavily on open-source software, free cloud services, and university-provided equipment, the project can be completed with minimal direct cost.

The team will make extensive use of free tools such as GitHub for version control, Android Studio for app development, and Figma for UI/UX design. These platforms provide all the necessary functionality without licensing fees, which significantly reduces project expenses. Any documentation, diagrams, and planning materials will be produced using Google Workspace or other free alternatives, further eliminating overhead costs. For the database and backend services, the project may utilise free-tier cloud solutions (such as Firebase or Supabase), which offer generous usage limits suitable for a student-scale prototype.

Hardware costs are expected to be negligible, as the development will be carried out using personal laptops or university computers. Testing will be performed on personal mobile devices where possible, avoiding the need to purchase dedicated test hardware. Should additional testing devices be required, the team can borrow equipment from the university’s computing labs at no cost.

In summary, the project incurs no major financial expenditure and benefits greatly from open-source ecosystems and free-tier cloud services. This ensures that the development remains cost-effective while still providing access to the tools needed to build a functional and polished prototype.

# Approval Process

Since this project follows the startup track and does not involve an external client, approvals will instead be managed internally through structured reviews with the module teaching staff. Each major phase of development will include a formal checkpoint where the team submits its work for feedback and sign-off. This ensures that the project remains aligned with academic expectations, meets required standards, and progresses in a controlled and organised manner.

At the initial stage, the project proposal, including the vision, scope, and early design concepts, will be submitted for approval by the supervising lecturer. Once this is confirmed, the team can proceed to detailed design and prototyping. Mid-project reviews will allow the team to present their functional prototype, receive guidance on improvements, and gain approval to progress to full implementation. Near the end of the module, a final review and demonstration will act as the ultimate approval stage, confirming the project’s quality, completeness, and adherence to the module requirements.

Throughout the process, the team will maintain transparent communication with staff, ensuring that approval is sought promptly at each milestone. This structured approach replaces traditional client-based signoff while still providing accountability, direction, and validation at each stage of the project.

Change Management

To ensure the project remains organised and manageable during Semester 2, any requested changes to the scope, schedule, or resources will be handled through a structured change‑management process. This ensures that all modifications are properly evaluated, documented, and agreed upon before any work begins.

Change requests may be raised by any team member or by the client (lecturer). These requests can include new features, adjustments to existing functionality, timeline alterations, or additional resource requirements. All proposed changes will be formally logged in the team’s shared change‑request tracker, such as a Google Document or Trello board, to maintain visibility and prevent miscommunication.

Once a change request is recorded, the team will conduct an initial assessment during the weekly project meeting. This involves clarifying the request, determining whether it affects the project’s scope, timeline, workload, or resource needs, and identifying any technical or design implications. The team will also estimate the additional effort required to implement the change.

Following this, the project manager will lead a more detailed impact evaluation, which considers:

- The effect on time, resources, scope, and overall project risk

- Whether the schedule will need to be extended

- If new tools, skills, or additional resources are required

- Any increase in technical complexity

The results of this evaluation are summarised in a brief Change Impact Statement and presented to the client for approval. The client must explicitly confirm whether the change is accepted, rejected, or deferred to a later stage. No change will be implemented without written or recorded confirmation, such as an email or documented meeting note.

If approved, the team will update the project backlog, sprint plans, timeline or Gantt chart, and relevant task assignments. Tasks that are removed or replaced will also be clearly documented to maintain clarity. Communication of all approved changes will take place during the next project meeting or via the shared communication channel, ensuring every member understands new expectations or responsibilities.

Finally, all change requests, whether approved, rejected, or deferred, will be recorded in the project’s Change Log. This provides full transparency and supports accountability throughout Semester 2, maintaining a clear project history and rationale for all decisions.

# Closure and Evaluation

The closure of the project will follow a structured process to ensure that all deliverables are finalised to the required standard and that the development lifecycle is properly concluded. Once the final implementation of the app is complete, the team will conduct a post-implementation review to evaluate how well the project met its original objectives, scope, and success criteria. This review will assess the quality of the final product, the effectiveness of team collaboration, and the suitability of the tools and methods used throughout development.

In line with the final submission checklist from the module handbook, the team will compile all required documentation, including the design report, technical documentation, testing evidence, project artefacts, and the completed product. These materials will be reviewed collectively to ensure accuracy, completeness, and consistency before submission. Any final refinements or corrections will be made at this stage.

Following submission, the team will prepare a lessons-learned summary reflecting on both the strengths and challenges encountered during the project. This will include insights into project management, communication, time management, technical decisions, and the use of Agile practices. The goal is to highlight what worked well, identify areas for improvement, and provide guidance that could benefit future projects.

Finally, the team will formally close the project by confirming that all deliverables have been submitted, all documentation is finalised, and all responsibilities have been completed. This ensures a clean, organised end to the project and provides a clear transition into the evaluation phase of the module.

# Legal, Social, Ethical and Professional Issues

Careful attention to the legal, social, ethical, and professional responsibilities arise when creating a system for real users. For the FlatFlex app, these considerations are particularly important because the application manages personal data, facilitates interaction between housemates, and influences shared living arrangements. This section outlines how the project addresses these responsibilities, ensuring that the app is secure, inclusive, respectful, and developed in accordance with recognised professional standards. By proactively considering LSEP, the team aims to build a solution that is not only functional and user-friendly but also socially responsible, legally compliant, and ethically sound.

Legal Considerations

As the application processes user data, including names, email addresses, shared household information, and task records, it must comply with the UK GDPR and the Data Protection Act 2018. Only the minimum data necessary will be collected, and all information will be stored securely using encrypted communication channels and secure authentication methods. Users will be provided with a clear privacy notice explaining what data is collected, how it is used, and their rights regarding data access, correction, and deletion.

The app must ensure that data sharing between housemates is lawful. Because users intentionally join shared groups, consent must be explicit before any information is visible to other members of the flat. Additionally, if any external APIs or third-party services (e.g., Firebase) are used, their terms of service and licensing conditions must be followed, and only providers with GDPR-compliant data handling practices may be selected.

As the project involves software development within an academic setting, copyright must also be respected. Any code libraries, icons, fonts, or design elements sourced externally will be used under appropriate licences and referenced correctly.

Social Considerations

The app may influence how students manage shared living arrangements, so it is important to consider the potential social impact. While the app aims to reduce conflict by clarifying responsibilities, there is a risk that misuse, such as excessive monitoring, unfair blame, or passive-aggressive task use, could worsen relationships. To mitigate this, the app will avoid features that encourage shaming or public ranking of users. Notifications and reminders will be neutral and supportive rather than punitive.

Accessibility is also a key social factor. The app must be usable by individuals with varying levels of digital literacy, different devices, and different needs. Clean design, readable text, and optional colour-blind friendly settings help ensure the app is inclusive. Because some students may not have access to a smartphone, the app cannot assume universal availability; this limitation should be acknowledged in the design process.

The app also supports students from diverse cultural backgrounds, where expectations around chores or shared living may differ. The design therefore aims to be flexible, allowing flatmates to customise their own chore rules rather than enforcing rigid defaults.

Ethical Considerations

Ethically, the app must prioritise respect for users' autonomy and privacy. User participation must be voluntary, and individuals should be able to leave a household group at any time and request deletion of their data. Data transparency is essential; users should be informed clearly about what the app tracks and why. No hidden data collection or analytics will be used.

It is also important to avoid creating power imbalances. The app should not enable one user to dominate the system—for example, by editing tasks without agreement or removing others unfairly. To address this, shared controls and equal permissions may be implemented, ensuring all flatmates have an equal voice.

The app must also avoid manipulative design patterns ("dark patterns"), such as forcing engagement or creating guilt through wording. The tone should promote cooperation rather than pressure.

Professional Considerations

Professional standards in software engineering, including those promoted by BCS (The Chartered Institute for IT), stress responsibility, integrity, and user wellbeing. The development team must follow good coding practices, document processes transparently, and ensure all features are tested thoroughly before release. Security, reliability, and maintainability are essential features of a professionally developed product.

As the project follows Agile principles, frequent communication, honest reporting of progress, and clear documentation of decisions will reflect professional behaviour. Team members must collaborate respectfully, manage conflicts constructively, and maintain accountability for individual and shared tasks.

Finally, as this is an academic project, professional conduct includes accurate referencing, avoiding plagiarism, and ensuring all project elements (code, design, documentation) are original or appropriately licensed and credited.

# Appendices

Android Developers. (n.d.). Develop for Android. [online] Available at: https://developer.android.com/develop [Accessed 2 Dec. 2025].

Carolina, A., Cruzes, D.S., Letizia Jaccheri and Tangni Cunningham Dahl-Jørgensen (2025). Promoting social sustainability within software development through the lens of organizational readiness for change theory. Information and Software Technology, pp.107755–107755. doi:https://doi.org/10.1016/j.infsof.2025.107755.

GeeksforGeeks (2018). Agile Software Development Software Engineering. [online] GeeksforGeeks. Available at: https://www.geeksforgeeks.org/software-engineering/software-engineering-agile-software-development/ [Accessed 2 Dec. 2025].

Internal Audit Code of Practice Principles on effective internal audit in the financial services, private and third sectors. (2025). Available at: https://charterediia.org/media/q41jm0wf/internal-audit-code-of-practice-2025.pdf [Accessed 2 Dec. 2025].

ISO (2024). Quality assurance: a Critical Ingredient for Organizational Success. [online] ISO. Available at: https://www.iso.org/quality-management/quality-assurance [Accessed 2 Dec. 2025].

Nielsen, J. (1994). 10 Heuristics for User Interface Design. [online] Nielsen Norman Group. Available at: https://www.nngroup.com/articles/ten-usability-heuristics/ [Accessed 2 Dec. 2025].

UK Government (2025). Data Protection Act. [online] Gov.uk. Available at: https://www.gov.uk/data-protection [Accessed 2 Dec. 2025].